Team 11 Stand up 1 Wednesday, 18.10.17

**Discussion/Work list:**

Choice to be made if we need a server between database and app for user authentication. How to manage keys, will probably use Amazon Services for database server

Need to plan out activities + features to be developed -> fill in backlog with executable tasks

Extensive Research to be carried out to inform development process, avoid obvious pitfalls, limited timeline means less time for avoidable mistakes.

N.B. Every decision + implementation needs to be **justified for report**. We must look at different solutions so we can say we looked at various options

Review of Ordered backlog in Trello continuously

Look at Slack group a couple times a day

**Areas of project:**

Use design //User experience//Java code, XML files//Backend + database//Activity flow//API use//Sensors

Backlog tasks should be labelled to relevant area

**High level Project Aims:**

-Achieve ‘marshmallow’ objective as soon as possible

-Maintain short informative stand-ups, a couple times a week (!)

-maintain personal journal

-plan meetings that have specific goal/objectives. Meet only when necessary

Summary of jobs to do by **Monday 22-10-17:**

-Pam: draw out 10 variations of app based off group brainstorming session

-Cara, Emma: Develop user stories

-Cara: flowchart of moving through app

-Andy, Davy: system architecture research

-ALL: competitive app research, papers for lit review (ongoing task, papers for group lit review + lit review for personal report)

18.10.17